**Name: Shannon Lu**

**Web Development Project**

**Task Breakdown**

|  |  |  |
| --- | --- | --- |
| **Task** | **Date Due**  **(Planned)** | **Date Due**  **(Actual)** |
| 1. Create user story backlog | 3/11/17 | 3/15/17 |
| 2. Create low fidelity wireframes | 3/12/17 | 3/18/17 |
| 3. Create 10 user stories | 3/14/17 | 3/19/17 |
| 4. Mid fidelity wireframes | 3/16/17 | 3/20/17 |
| 5. Write HTML code for home page and contact / about | 3/18/17 | 3/25/17 |
| 6. Write HTML code for picture gallery and form | 3/20/17 | 3/27/17 |
| 7. Create basic CSS styling | 3/22/17 | 3/28/17 |
| 8. Refine the CSS styling | 3/24/17 | 3/31/17 |
| 9. Add mobile responsiveness / other features | 3/26/18 | 4/2/17 |
| 10. Paragraph about web design / information architecture | 3/28/18 | 4/3/17 |